ANNEX II: TERMS OF REFERENCE

1.	BACKGROUND INFORMATION	2

1.1.	Partner country	2

1.2.	Contracting authority	2

1.3.	Country background	2

1.4.	Current situation in the sector	2

1.5.	Related programmes and other donor activities	2

2.	OBJECTIVES & EXPECTED OUTPUTS	2

2.1.	Overall objective	2

2.2.	 Specific Objective(s)	3

2.3.	Expected outputs to be achieved by the contractor	3

3.	ASSUMPTIONS & RISKS	3

3.1.	Assumptions underlying the project	3

3.2.	Risks	3

4.	SCOPE OF THE WORK	3

4.1.	General	3

4.2.	Specific work	4

4.3.	Project management	4

5.	LOGISTICS AND TIMING	4

5.1.	Location	4

5.2.	Start date & period of implementation of tasks	4

6.	REQUIREMENTS	5

6.1.	Staff	5

6.2.	Office accommodation	7

6.3.	Facilities to be provided by the contractor	7

6.4.	Equipment	7

7.	REPORTS	7

7.1.	Reporting requirements	7

7.2.	Submission and approval of reports	8

8.	MONITORING AND EVALUATION	8

8.1.	Definition of indicators	8

8.2.	Special requirements	8

# BACKGROUND INFORMATION

## Partner country

Republic of North Macedonia

## Contracting authority

The Contracting Authority (CA) is the Customs Administration of the Republic of North Macedonia (CARNM), Skopje

## Country background

The need for strengthening the regional connectivity and to facilitate the increasing traffic of people and goods between Bulgaria and North Macedonia has since long been on the agenda. The regional consultations in 2019 have clearly identified the BCCP Strumyani – Berovo as an investment of strategic importance to be supported by the Interreg VI-A IPA Bulgaria-North Macedonia programme,

taking into account the gradual expansion of the socio-economic interlinkage between the two countries due to positive prospects of the EU enlargement. On 14 June 1999 in Skopje, an agreement between the Government of the Macedonia and the Government of Bulgaria for opening new international road Border Crossing Check Points (BCCP) Strumyani – Berovo and Simitli – Pehchevo

was signed.

Having a new BCCP built and operated on both sides of the border the expected changes will contribute to  increasing the traffic of people and goods between the two countries; strengthening communication links between the two countries and improving and extending access to core TEN-T, including the connection with Corridors IV and VIII, which is to improve regional connectivity and boost the economic growth of the programme area.

The project output is BCCP facility constructed for the Bulgarian part and BCCP reconstructed /upgraded on the part of the Republic of North Macedonia. Main target groups who will benefit from the project are the residents, visitors, and businesses in the CBC area. А functioning BCCP requires the infrastructures on both sides of the border to be built and fully put into operation at the same time. Applying a strong cross-border partnership approach is the only possible one to ensure mutual performance and completion of project activities by both partners for successfully achieving the set project objective.

The project will also  contribute to the EU  external policy by adhering to most up-to-date standards in safeguarding security and border control by establishment of new sustainable climate resilient, intelligent, and intermodal national, regional and local mobility infrastructure to strengthening the regional connectivity and support business activities, including improved access to TEN-T and other important connections.

The Customs Administration is a state administration authority within the Ministry of Finance with a status of a separate legal entity. The Customs Administration carries out its powers throughout the entire territory of the country. It carries out the activities that are under its competence in accordance with the Law on Customs Administration, the Customs Law, the Customs Tariff Law, the Law on Customs Measures for Protection of Intellectual Property Rights, the Law on Excises, the Law on Tax Procedures and other laws governing the importation, exportation and transit of goods, as well as for the performance of all other activities that are vested under its competence with other laws.

The main responsibilities of the Customs Administration are the following:

- To conduct customs supervision;

- To conduct customs control;

- Customs clearance of goods;

- To conduct customs control, investigation and intelligence measures for the purpose of prevention, detection and investigation of customs offences and crimes;

- To initiate a procedure for customs and other offences, as well as for crimes determined by law and to collect mandatory fines;

- To calculate and collect or repay the import and export duties, taxes and other public levies on importation, exportation or transit of goods, as well as to conduct forcible collection of the above in accordance with law;

- To conduct the customs-administrative procedure in first degree;

- To monitor and control movements of excise goods;

- To conduct the control of the entering and exiting of cash in domestic and foreign currencies, cheques and monetary gold;

- To conduct the control of the importation, exportation and transit of goods for which special measures are prescribed in the interest of security and public morality, protection of people’s health and lives, animals and plants, protection of the living environment, protection of items of temporary protection or cultural heritage or natural rarities, protection of copyright and other related rights and industrial property rights, as well as other measures of commercial policy prescribed by law;

- To organise the customs information system and provide data on imports and exports for statistical purposes;

- To organise and conduct control of the professional liability of the employees;

- To draft legislation in the area of Customs competence;

- To organise and carry out training, testing of the knowledge and professional skills of Customs officers, as well as human resource management;

- To give expert assistance for the application of the customs regulations for the purpose of which it organises seminars and public platforms with the right for compensation;

- To conduct storage and safe-keeping of goods, as well as procedure of sale of confiscated, abandoned or discovered goods;

- To carry out monitoring of customs goods with compensation of costs;

- To conduct chemical-technological examination of goods with compensation of costs;

- To cooperate with other state authorities;

- To cooperate with foreign customs administrations and international organisations;

- To exercise other powers prescribed by the Law on Customs Administration and other laws;

- Management and maintenance of the premises at the Border Crossing Points.

## Current situation in the sector

CARNM assumed the responsibility for management and maintenance of the premises at the road Border Crossing Check Points (Amendments of the Law on the Customs Administration published in the “Official Gazette” No. 103/08 of 19 August 2008) cross the territory of the Republic of North Macedonia in 2008. Since that time enabled CARNM took over the management, administration and maintenance of the premises located at the road Border Crossing Check Points.

Regarding its role in managing the border crossing facilities, CARNM ensures allocation of appropriate funds  for maintenance on a yearly basis. The CARNM has committed and will continue to commit in the future appropriate funding (operation and maintenance) to maintain the border crossing facilities established under the project.

Road Border Crossing Checking point Klepalo

The enhanced EU enlargement process has called on the Republic of Bulgaria and the Republic of North Macedonia to rise to the challenge of facilitating the annually increasing traffic of freight and movement of people between the two countries. The need for opening a new border crossing checkpoint BCCP between the two countries has been recognized back in 1999 when the Republic of Bulgaria and the Republic of North Macedonia have signed a Bilateral Agreement for establishment of a new BCCP at the village of Klepalo connecting the municipalities of Strumyani (Republic of Bulgaria) and Berovo (Republic of North Macedonia).The new BCCP will facilitate the flows of people and services, between the neighbouring municipalities areas and wider in the region.  The BCCP Klepalo aims to enhance regional connectivity and stimulate the economic growth on both sides within the CBC area

The BCCP Klepalo is located at road  P524 that passes by the Berovo Lake. This strategic location holds significance as it is poised to influence local rural tourism activities positively. Also, it would create the potential to attract a greater number of tourists to the region, fostering growth in both North Macedonia and Bulgaria.

At present on site there are several facilities, built in the 1990’s, located on the Multi-Lane Zone. There are two entry (inbound) and two exit (outbound) lanes with the possibility of expansion. The administrative building is placed on the exit side, 7 meters from the first lane. The canopy covers all lanes and the aboveground weighbridge for heavy vehicles. There are five cabins for customs and passport control. Other facilities include a 50 ton electronic aboveground weighbridge, one channel for inspecting heavy vehicles, one 10 meter high flagpole on the exit side, 5 barriers (one for each of the exit and entry lanes one at the scale, a vehicle disinfection pit on the entry side, canine house, transformer (electrical), public toilet, fountain and a tap, inspection rooms, parking, as well as places for duty-free shop and customs agents.

The administrative building - has two integral but functionally divided units –for the Ministry of the Interior and the Customs Administration. The detailed description of the lay-out of the building will be shared to the contractor if needed. Adjacent to the building there is a garage equipped electromechanical lift for inspection of passenger motor vehicles.

## Related programmes and other donor activities

The partner has the necessary experience, knowledge and capacity to carry out the full range of project actions. CARNM has experience in European projects as follows:

- Extension and upgrading the customs clearance and inspection facilities of the road BCCP Tabanovce – IPA I (2014-2020). The Project scope comprises of: extension of the existing cargo customs terminal along with new access road, new customs clearance building with support services, inspection facilities for trucks and a warehouse, external electrical works, water supply, firefighting, storm water and sewerage network with WWTP, horizontal and vertical traffic signalization and fence off the terminal and construction of two new lanes for trucks on exit side 1. Initiated in 2016 and completed in 2018, the new customs terminal at the Tabanovce was put into use, and the crossing was expanded with two new exit lanes.

- Upgrade of the customs clearance and inspection facilities at the road BCCP Kjafasan and supervision of works IPA I (2014-2020) – In 2017 at the BCCP of Corridor VIII with Albania a Project for upgrade of the BCCP Kjafasan took place. The facilitation of cross border procedures and enforcement of the legislation through the upgrade of the customs clearance and inspection facilities, thus enabling better services to the benefit of the economic operators to move their goods faster across the border, and enhanced protection of the country and the society was the overall objective of the intervention. More specifically a construction of a new import-export customs terminal of 9,500 m2, access roads, facilities for clearance and other inspection authorities; reconstruction of the existing facilities were completed and put into operation in 2019.

- Development of Border Infrastructure between Greece and North Macedonia (BORDER.IN) , IPA I CBC  Program (2007-2013). This project aims to support the customs facilities in Doirani (Greece) and Bogorodica (MKD), as well as their special operations, speeding up customs clearance of goods, processing of passengers, and prevention of smuggling. The modernization of the customs services in both countries will primarily be facilitated by infrastructure development. The key outcomes of the project are the renovations of the customs offices in Doirani and the administrative building in Bogorodica BCCP. The facilities were put in operation in 2018.

- „We Cross Borders“, project for cross border cooperation with Greece (CBC IPA Programme 2014-2020). The modernization and upgrade of the BCCPs Bogorodica and Dojran, will contribute to greater functionality, faster traffic flow and increased quality of services for employees and passengers, as users of border crossing points. The outcome is modernized border crossing points Bogorodica and build-in weighbridge for trucks at exit from the country, provided a new electro-mechanical lift for motor vehicles in the garage for detailed inspection of passenger motor vehicles. The project is still ongoing.

# OBJECTIVES & EXPECTED OUTPUTS

## Overall objective

The overall objective (Impact)to which this action contributes is:

To provide support in successful completion of the Project for “Establishment of a new Border Crossing Check Point “Klepalo” between the Republic of North Macedonia and the Republic of Bulgaria”.

2.2 Specific objective(s)

The specific objective of this contract is as follows:

Preparation of  Urban Plan, Urban Project, Project Designs and all other documentation necessary for obtaining the building permit for the construction of the Project "Establishing of a new border cross check point (BCCP) Strumyani - Berovo (Klepalo) between Bulgaria and North Macedonia". In addition, the designer shall be responsible for drafting Tender Dossier (Volume III, IV and V) for the Works Contract following the PRAG rules and procedures. The designer shall be responsible for performing the  designers supervision during the construction phase as per Article 19 of the Law on Construction.

2.3. Expected outputs to be achieved by the contractor

The expected results of the Project are:

- Urban plan for areas and buildings of state importance approved (reviewed) the competent authority (the designer shall apply for the Urban plan upon authorisation of the Contracting Authority)

- Urban project approved (reviewed) by the independent and licensed company for the audit (review) of the design(the designer shall apply for the Urban project upon authorisation of the Contracting Authority)

- Technical documentation for reconstruction approved (reviewed) by the independent and licensed company for the audit (review) of the design

- Report on the assessment of the project's impact on the environment approved (reviewed) by the independent and licensed company for the audit (review) of the design.

- Tender Dossier (Volume III, IV and V) for the Works Contract approved by the Contracting Authority in accordance with PRAG rules and procedures

- Building permit(s) issued and obtaining for the cross border facility (the designer shall apply for the building permit upon authorisation of the Contracting Authority)

- Technical Specifications for supply of furniture and office equipment

Drawings, manufacture drawings and technical specification for supply of furniture and technical specification for office equipment

- Photovoltaic solar panels Building permit issued (the designer shall apply for the Photovoltaic solar panels Building permit(s)  upon authorisation of the Contracting Authority)

- Design supervision reports supplemented with photographs and revised drawings – details of possible changes and unanticipated work during the construction of all phases.

- Checked and signed construction documentation from the performance.

3. ASSUMPTIONS & RISKS

3.1 Assumptions underlying the project

The encountered assumptions behind the Project, matter of interest of these Terms of Reference are listed as follows:

- Excellent, timely and smooth communication and cooperation between all involved relevant stakeholders and counterparts;

- Support and commitment of all relevant governmental institutions and of all international stakeholders;

- Stable political and social environment;

- Adequate human and financial resources are made available to ensure proper execution of the Contract;

- National budget resources available;

- The contracts are managed correctly.

## 3.2 Risks

The Contractor shall ensure that risks are identified, recorded and regularly submitted to the Contracting Authority for consideration. A risk management cycle must be included in the Annex III - Organisation and Methodology of the Tender, clearly specifying who, how and when will deal with risks and take the necessary decisions at different management levels.

The following are key risks to be taken into account:

- Risks occur in case the assumptions listed above (Section 3.1) are not met during the project preparation and implementation;

- Lack of support staff needed for project realisation;

- Lack of cooperation between involved parties.

# 4. SCOPE OF THE WORK

## 4.1 General

4.1.1 Description of the assignment

In the frame of this Project, the Customs Administration in the capacity of Partner 2 shall implement several different types of contracts in order to achieve the Project objective. The following types of Contracts are defined for the implementation of the overall Project:  works contracts, supply contracts, service contracts and few service contracts that should be signed with the individual experts that would support the Customs Administration in implementing the project activities.

Regarding the rules that should be followed during the implementation of these contracts, it is clearly defined that the PRAG rules (A Practical Guide to Contract Procedure for European Union External Actions)  shall be followed during the implementation i.e. depending of the threshold of the contract a particular PRAG procedure will be followed.

In compliance with the Construction law of the Republic of North Macedonia, the BCCP Facility has first category classification. Accordingly, the design documentation required for obtaining a Building permit include 4 steps as follows:

1. Design of Urban plan for areas and buildings of state importance.

It is prepared based on Updated geodetic base, Opinions from institutions (all required data and studies), Created and approved Urban program, Conditions for spatial planning (issued by the Spatial Planning Agency) and Decision for Spatial planning conditions (issued by the Ministry of Environment and Spatial Planning) and/ or Checking and validation of Project of existing situation on site visit

2.Preliminary design _three (3) proposal

3 Design of Urban project  The Urban project is based on Preliminary design for the complex that needs to be created, updated geodetic base (if there are changes made from the one created for the Urban plan) and information and data gathered from public enterprises and institutions. The step include development of Preliminary design, Plan Program and Urban Project.

The Urban Planning Project Documentation will necessary be subject to revision.

2. Design of Technical documentation for reconstruction.

The design of all phases of the Technical documentation include: architecture, project for preparation works and demolishing , structures, electrical installation - internal and external installations , Low voltage installation , telecommunication (, photovoltaic solar central ), power substation  and power line mechanical installation/thermotechnics (eg. but not limited to: Heating system, Hot water, Air conditioning and ventilation), water supply and sewerage water tank, sewage treatment plant, landscape and horticulture, traffic including vertical and horizontal signalization , cross border area ( road infrastructure ,parking lot, pavement etc  and cross border plato)  infrastructure, fire protection, explosion and hazardous substances, equipment , bill of quantities costing, full technical specifications, energy efficiency assessment, safety and health at work report assessment. The Technical documentation before submittal for obtaining a building permit has to be reviewed by a licensed company in accordance with the current laws and regulations.

3. EIA procedure

The step include Environmental Impact Assessment and development of a Report on the assessment of the project's impact on the environment according to the Law on Environment and its approval by the Minister of the Environment with a Decision. The report is to be developed as part of the Technical documentation for reconstruction during the design process

The team of experts will prepare and obtain all the necessary documentation, including Detailed Designs with Technical Specifications and Bill of Quantities with estimation of unit prices for each item for all works that need to be performed. The prepared documentation will be submitted to the Contracting Authority for approval. After the approval of the documentation the Contractor will comprise a full dossier for building permit application according to the national legislation (except the documentation that is supposed to be completed by the beneficiary).

- Designers supervision during the execution of the Works Contract

Each project should be prepared by a licensed company which, according to the Law on Spatial and Urban Planning, Article 16 has a valid licence for the preparation of urban plans and according to the Law on Construction, Article 16 has a design license A issued by the Ministry of Transport, while each chapter of the Project shall be prepared by an authorised designer/ engineer who has the appropriate authorisation issued by the Chamber of Certified Engineers and Architects.

4.1.2. Geographical area to be covered

The main activities of the project will be implemented in Skopje, Republic of North Macedonia as the Customs Administration main offices are located in Skopje. However, site visits in Klepalo occasionally, will be held.

4.1.3 Target groups

The Customs Administration of the Republic of North Macedonia is the Final Beneficiary of this project. On wider aspect the local population will directly benefit from this action, as it will facilitate the transport and border crossing between the two countries.

4.2 Specific work

A clear and detailed list of the tasks to be undertaken in order to achieve the contract results:

Activity 1: Preparation of the Assessment Report with Draft Project Programme

The Contractor will perform on-site check and assess the current situation and conditions of the facilities of the Border cross check point (BCCP) Strumyani - Berovo (Klepalo). Based on the finding, discussion and the available documentation provided by the Contracting Authority, the team of experts will define the scope of works needed to be performed for reconstruction of BCCP Klepalo.

The Contractor needs to be coordinate with representatives from Bulgaria in part of Urban design from traffic aspect of entrance and exit traffic roadway. The Contractor will also provide a cost estimation for the same scope of works. The findings of the detailed assessment, together with the proposed scope of works and the cost estimation for the same scope of works will be presented in the Assessment report.

The draft Project Programme shall be accepted by the Contracting Authority.

Activity 2 - Preparation of full dossier for obtaining a building permit(s) with audits (revisions) of the Detailed Designs according to the national legislation (except the documentation that is supposed to be completed by the beneficiary), as well as building permit application. Moreover, the Contractor should make adjustments in the documentation that is necessary for the applications process for obtaining the building permit(s), following the comments provided by the Ministry of Transport, if any

Preparation of Detailed Design including Technical Specifications and Bill of Quantities and other relevant documents to obtain the building permit for the related Works Contract should contain but not limited to:

1. Complete new urban design documentation and

2. Basic project for the reconstruction of BCP Berovo with all phases, supplemented by the Furniture and Equipment project with Technical Specification for the furniture and equipment and Use and maintenance project

Within the framework of the activity for preparation of Basic Project for the reconstruction of BCP Berovo, several documents will be prepared as a prerequisite for the design. Namely, 1. Assessment (Elaborate) of numerical data, 2. Assessment (Elaborate) of Geomechanics and Examination of the quality of the embedded materials with preparation of Report/Elaborate (such existing construction elements- reinforcement concrete structure, steel structure and wooden structure)

and 3. Updated geodetic base.

After that, the preparation of the basic project with the assembled parts will be started. More precisely, preparation of documentation (design/re-design/drawing) including in-depth developed design by construction/engineering details, bill of quantities (BoQ) and estimation of unit prices for each item of the BoQ for the following parts;

2.01. Basic project – Architecture

2.01.01 Project for Preparation works

2.01.02. Elaborate for demolishing works

2.02. Base project - Structures

2.03. Basic project -  Electrical Installation - Internal and External Installations

2.03.01. Low voltage system

- Access control system

- Alarm system (fire protection, moving _PIR detector,  etc.)

- CCTV

Etc.

2.03.02. Photovoltaic solar central

2.03.03. Telecommunication - Internal installation point and External Installations

2.04.  Basic project for power substation (transformer station- existing concrete canopy )

2.05. Basic project for Mechanical installation / thermostatics

- Heating system

- Hot water

- Air conditioning and ventilation

2.06. Basic design for water supply  and sewerage including water tank

2.07. Basic design for a sewage treatment plant

2.08. Basic design for landscape and horticulture

2.09. Basic design for traffic including vertical and horizontal signing

2.10. Basic design of cross border area (road infrastructure, parking lot, pavement , etc)

2.11 Elaborate on fire protection, explosion and hazardous substances

2.12. Construction waste management plan

2.13. Project for equipment / Drawings, manufacture drawings and technical specification for supply of furniture

2.14 – Technical Specification for supply office equipment

2.15. Project for Use and maintenance of facilities .

Upon completion of the design, the designer will produce, in accordance with the law:

- Energy efficiency assessment (elaborate) and minimum energy performance certificate

- Safety and health at work report assessment (elaborate)

- Assessment (Elaborate) - Report on the assessment of the project's impact on the environment.

According to the Law on Environment, only EIA experts with EIA certificate issued by MoEPP are authorised to signed the prepared EIA study. The MoEPP is holding a register of national certified experts for EIA published on its web site. However, in preparation of the EIA Study, both national and international EIA experts can be engaged regardless if they have EIA certificate issued by MoEPP. The Law of Environment allowes foreign expertс who works on EIA study which is preparing under the project financed by EU funds to signed the EIA study for which she/ he shall present to national authority a certificate that she/ he is engaged in preparation of the study within a project finance by EU (Article 85 paragraph 8 and 9 from the Law on Environment).

The final EIA study shall be translated into Macedonian language.

From each project it is necessary to supply four copies and electronic version of the projects in pdf (and signed), DWG, Word, Excel. Each project consists of numerous colour drawings in A4, A3, A2 and A1 formats. Each project shall be in a separate folder and shall be in Macedonian and English language as well.

The Contractor will be involved in the application process in the electronic system e-urbanism ana e-permit for construction, with active monitoring and supervision of the process until approval I.e. until obtaining a permit for construction/ reconstruction/adaptation.

Activity 3 – Preparation of the Tender Dossier for the Work Contract and supporting the tendering phase

Sub-activity 3.1: Preparation of tender dossier according to PRAG for the works contract (Volume III, IV and V)

- Preparation of tender dossier according to PRAG for the works contract i.e. Volume 3 (Detailed Technical Specifications), Volume 4 (Bill of Quantities with cost estimates) and Volume 5 (Detailed Designs-Drawings) and any other document necessary for appropriate tendering. Tender documents for works contracts shall be prepared in accordance with the requirements of the Practical Guide to contract procedures for EU external actions (PRAG).

The Contractor shall be responsible for preparation and submission of the Draft Tender Dossier while the Contracting Authority shall be responsible for providing comments in a timely manner.

The documents necessary for obtaining the construction permit should be translated in Macedonian language.

Sub-activity 3.2: Providing technical assistance in the tendering phase

In case technical clarifications are requested by potential tenderers during the tendering phase of the works contract, the Contractor shall assist the Contracting Authority with preparation of responses to the clarifications. This task may be provided by the experts through e-mail correspondence with the Contracting Authority.

Activity 4 – Designer’s supervision during the execution of the Works Contract, if needed

The designer shall be responsible for performing the designers supervision as per Article 19 of the Law on Construction, if needed. The activities will be carried out for all phases of the basic project in order to ensure adequate performance, to control possible changes (and unanticipated work) during construction and to achieve maximum harmonization of all phases of the project. The design supervision starts immediately after the Work Contractor is introduced to the work by the Construction supervision and continues until completion of construction/ reconstruction/ adaptation of the works activities. The design supervision shall be carried out at the invitation of the Works Contractor or Supervision Contractor.

4.3 Project management

### 4.3.1 Responsible body

### The Contracting Authority will be the Customs Administration of the Republic of North Macedonia and will be responsible for all administrative and procedural aspects of the tendering process, contracting matters and financial management, including payment of project activities.

### 4.3.2 Management structure

### The Contractor shall work in close cooperation with the nominated staff of the Contracting Authority.

### The prepared outputs on the activities performed by the Designers shall be accepted by the  independent and licensed company for the audit (review) of the design and the Contracting Authority.

### 4.3.3. Facilities to be provided by the contracting authority and/or other parties

The Contracting Authority shall supply the Contractor promptly with any useful information and/ or documentation which may be relevant to the performance of the Contract.

# 5. LOGISTICS AND TIMING

5.1 Location

The main activities of the project will be implemented remotely or in Skopje, Republic of North Macedonia as the Customs Administration HQ is located in Skopje.

5.2 Start date & period of implementation of tasks

The intended start date is March 2025 and the period of implementation of the contract will be 52 months from this date. Please see Articles 19.1 and 19.2 of the special conditions for the actual start date and period of implementation.

6. REQUIREMENTS

6.1 Staff

Note that civil servants and other staff of the public administration of the partner country, or of international/regional organisations based in the country, shall only be approved to work as experts if well justified. The justification should be submitted with the tender and shall include information on the added value the expert will bring as well as proof that the expert is seconded or on personal leave.

6.1.1. Other experts, support staff & backstopping

N/A

6.2 Office accommodation

Office accommodation for each expert working on the contract is to be provided by the contractor.

6.3. Facilities to be provided by the contractor

The contractor shall ensure that experts are adequately supported and equipped. In particular it must ensure that there is sufficient administrative, secretarial and interpreting provision to enable experts to concentrate on their primary responsibilities. It must also transfer funds as necessary to support their work under the contract and to ensure that its employees are paid regularly and in a timely fashion. The contractor is responsible to ensure all necessary supplies, documentation, logistical support etc for the success of the contract. Please note that global price contract do not entail reimbursable/incidental expenditure.

6.4 Equipment

No equipment is to be purchased on behalf of the contracting authority / partner country as part of this service contract or transferred to the contracting authority / partner country at the end of this contract. Any equipment related to this contract which is to be acquired by the partner country must be purchased by means of a separate supply tender procedure.

7. REPORTS

7.1 Reporting requirements

The contractor will submit the following reports in English language in one original and one copy:

- Inception Report of maximum 12 pages to be produced after one month, from the start of implementation. In the report the contractor shall describe e.g. initial findings, progress in collecting data, any difficulties encountered or expected in addition to the work programme and staff travel. The Inception Report should encompass a short work plan of the assignment that will present the plan of project activities and time table of delivery of outputs for the whole duration of the project. The contractor should proceed with his/her work unless the contracting authority sends comments on the inception report.

- Interim Progress reports:

- - The Interim progress report is to be submitted to the contracting authority 24 months after the beginning of the assignment

- -The Interim progress report is to be submitted to the contracting authority 36 months after the beginning of the assignment

- Draft final report of maximum 20 pages (main text, excluding annexes). This report shall be submitted no later than one month before the end of the period of implementation of tasks.

- Final report with the same specifications as the draft final report, incorporating any comments received from the parties on the draft report. The deadline for sending the final report is 15 days after receipt of comments on the draft final report. Final Report shall cover whole project. The Final Report shall include:

- A complete overview of all activities implemented during the project;

- - All outputs and a copy of all documentation produced within project implementation, including a critical analysis for any major problems that may have arisen during the performance of the Contract, with recommendations regarding resolving similar problems in the future and proposals for future actions.

- The final report must be provided along with the corresponding invoice.

- 7.2. Submission and approval of reports

The report referred to above must be submitted to the project manager identified in the contract. The project manager is responsible for approving the reports.

The reports should be submitted in English language.

# 8. MONITORING AND EVALUATION

8.1. Definition of indicators

Suitable and objectively quantifiable indicators will be proposed in the technical offer.

Indicators to be proposed in the offer will be based on required outputs and may take the nature of: descriptive indicators; performance indicators; qualitative indicators; quantitative indicators etc.:

The following indicators shall confirm the successful achievement of the project results:

-  Timely preparation of the Urban plan for areas and buildings of state importance

- Timely obtaining the approval on the Urban plan for areas and buildings of state importance by the independent and licensed company for the audit (review) of the design

-  Timely preparation of the Urban project

-  Timely obtaining the approval on the Urban project by the independent and licensed company for the audit (review) of the design

-  Timely preparation of the Technical documentation for reconstruction

-  Timely obtaining the approval on the Technical documentation for reconstruction by the independent and licensed company for the audit (review) of the design

-        Timely preparation of the Report on the assessment of the project's impact on the environment by the independent and licensed company for the audit (review) of the design

-    Timely obtaining the approval on the Report on the assessment of the project's impact on the environment

-        Timely preparation of the Tender Dossier (Volume III, IV and V) for the Works Contract

-	Timely obtaining the building permit for the cross border facility;

-        Timely obtaining the building permit for Photovoltaic solar panels;

-       Timely performance of the designers supervision during execution of the Works Contractor

## 8.2. Special requirements

The Contractor must have all the appropriate permits/licence/registration to obtain the necessary approval of the outputs by the relevant National Authority (Ministry of Transport) according to the current Law on Construction. In case such permits/licence/registration is not available, the Contractor must ensure that he will apply to the Ministry of Transport early enough during project implementation so as to obtain the necessary permits/licence/registration and allow for a timely submission of the project outputs.