VOLUME 2

SECTION 3

SPECIAL CONDITIONS FOR EUROPEAN UNION EXTERNAL ACTIONS

# CONTENTS

# These conditions amplify and supplement the general conditions governing the contract. Unless the special conditions provide otherwise, the general conditions remain fully applicable. The numbering of the articles of the special conditions is not consecutive but follows the numbering of the general conditions. Exceptionally, and with the approval of the competent European Commission departments, other clauses can be indicated to cover particular situations.

# Contract value

# The contracting authority hereby agrees to pay to the contractor, in consideration of the execution and completion of the works and remedying of defects therein, the amount of the contract value mentioned in article 2 of the Main Conditions or such other sum as may become payable under the provisions of the Contract at the times and in the manner prescribed by the contract. VAT will be paid in compliance with the binding regulations, national law and international agreements concerning the execution of the project.

# The amount of the contract value mentioned in article 2 of the Main Conditions shall be composed of:

- Contract price (excluding VAT/other taxes) EUR …………………………………………….

- Contingency of 10%                                      EUR …………………………………………….

- Total contract price including contingency   EUR …………………………………………….

# Order of precedence of contract documents

The following documents shall be deemed to form and be read and construed as part of this contract, in the following order of precedence:

- The main conditions

- the special conditions,

- the general conditions,

- the bill of quantities (after arithmetical corrections),

- the technical and/or performance specifications,

- the design documentation (drawings),

- the tender,

- any other documents forming part of the contract.

The various documents making up the contract shall be deemed to be mutually explanatory; in cases of ambiguity or divergence, they shall prevail in the order in which they appear above. Addenda shall have the order of precedence of the document they are amending.

Article 2	Language of the contract

2.1	The language used shall be English.

Article 4	Communication

4.1	Communication details

4.4	Communication via electronic exchange system (EES)

An electronic system will be used by the contracting authority and the contractor for all stages of implementation including, inter alia, management of the contract (amendments and administrative orders), reporting (including reporting on results) and payments. The contractor will be required to register in and use the appropriate electronic exchange system to allow for the e-management of the contract.

After the entry into force of this contract, at any time during its course the contracting authority may formally notify in writing the contractor that certain communications will be made by electronic means through the EU Funding & Tenders Portal (the Portal), in accordance with the Portal Terms and Conditions and using the forms and templates provided there. The Portal can be accessed via the following URL: https://ec.europa.eu/info/funding-tenders/opportunities/portal/ The notification shall indicate whether all or only certain communications under the contract will take place through the Portal. The notification shall have full legal effect from the date specified therein, which shall allow a reasonable period of time for the contractor to complete all necessary steps to have access to the Portal. The activation of the use of the Portal shall be at no additional cost for the contracting authority.

If the use of the Portal is activated, any communication covered by the activation notification related to the implementation of this contract shall be made through the Portal (except if explicitly instructed otherwise by the contracting authority or if communication via the Portal is hindered by factors beyond the control of the parties).

Communications by contractors through the Portal must be made by persons authorised according to the Portal Terms and Conditions. For naming the authorised persons to use the Portal, each contractor must designate before the date of effect of the activation notification a ‘legal entity appointed representative (LEAR)’. The role and tasks of the LEAR are stipulated in their appointment letter (see Portal Terms and Conditions).

If the communication via the Portal is hindered, instructions will be provided by the contracting authority by email and may also be published on the Portal.

During the course of the contract, the contracting authority reserve(s) the right to further extend the coverage of the communications made through the Portal (if its use has been already activated) or to activate the use of other electronic exchange systems, at no additional cost for the contracting authority.

In case of discrepancy between the clauses of the Portal Terms and Conditions or Terms and Conditions of other electronic exchange system and the clauses of this contract, the clauses of this contract (including its annexes) shall prevail.

4.5 & 4.6 	Mail or email communication

If communications through the Portal have not been activated or a certain type of communication is not yet supported by the Portal, communications will be sent via email, or, exceptionally, on paper, via mail services, to the following addresses, until communications via the Portal are activated.

For the purpose of this contract, mail or email communications must be sent to the following addresses:

Contracting authority:

Full name: Ministry of Finance, Customs Administration of the Republic of North Macedonia

Full official address: Str. Lazar Lichenoski No.13, 1000, Skopje

Email: IPAprojects@customs.gov.mk

Contractor (or leader in the case of a joint tender):

Full name: _______________

Function: _______________

Company name: _______________

Full official address: _______________

Email: _______________

Article 5	Supervisor and supervisor’s representative

5.2	Resources available to the project supervisor and its representative, as specified in the technical specifications and bill of quantities (general items) will be provided by the contractor.

5.3	The supervisor shall obtain a written approval of the contracting authority prior taking any of the following actions specified in the general conditions:

(a) Extension of time determined under Article 35 of the general conditions;

(b) Modification of the contract and issuing contract addendum under Article 37 of the general conditions;

(c) Suspension of works determined under Article 38 of the general conditions;

(d) Additional costs and/or an extension of the period of implementation of the tasks under Article 21 of the general conditions;

(e) The contractor’s claims for additional payment under Article 55 of the general conditions.

5.4	In addition, for purpose of information the supervisor may send instructions and/or orders electronically (by e-mail) to the contractor and with copy to the contracting authority. Hard copies shall be delivered by hand to representatives of the contractor and of the contracting authority.

Article 7	Subcontracting

7.3	Not applicable

Article 8	Documents to be provided

8.1	The supervisor shall provide to the contractor, also electronic version of the drawings prepared for the implementation of the tasks in dwg and pdf format.

The contractor shall give prompt notice to the supervisor, about any omission, fault, or other defect in the design that he discovers before executing the works. However, this situation shall not relieve the contractor of any of his obligation under the contract.

Article 9	Access to the site

9.1	The contractor is reminded that there is a head of delegation of the European Union in the state of the contracting authority. The contractor is obliged to give the head of delegation free access to its sites, factories, workshops, etc., and generally assist the head of delegation, like the project Supervisor, in the performance of his duties. The same provisions also apply to the appointed representatives of the head of delegation.

All correspondence between the contractor and the contracting authority or project supervisor must be copied, for information, to the head of delegation of the European Commission at the following official address:

European Union Delegation

Sv. Kiril i Metodij 52B, 1000 Skopje

Republic of North Macedonia

Article 12	General obligations

12.9	The Contractor shall take the necessary measures to ensure the visibility of the European Union financing or co-financing. These activities must comply with the rules lay down in the Communication and Visibility Manual for EU External Actions published on the website of DG International Cooperation and Development https://international-partnerships.ec.europa.eu/system/files/2023-04/communicating-and-raising-eu-visibility-guidance-for-external-actions-july-2022_en_0.pdf

Article 15	Performance guarantee

15.1	The amount of the performance guarantee will be 10 % of the amount of the contract and any addenda thereto.

Article 16	Liabilities and insurance

16.2 a)	first paragraph

By derogation from Article 16.2(a) first paragraph of the general conditions, at the latest 30 days from the counter signature of the contract, the contractor shall ensure that itself, its personnel, its subcontractors and any person for which the contractor is answerable, are adequately insured with insurance companies recognized on the international insurance market, unless the contracting authority has given its express written consent on a specific insurance company.

16.2 a)	paragraph 2:

By derogation from Article 16.2(a) paragraph 2 of the general conditions it is at the latest 7 days before commencement of the works that the contractor shall provide the contracting authority and the supervisor with all cover notes and/or insurance certificates showing that the contractor's obligations relating to insurance are fully respected.

Article 17	Programme of implementation of tasks

17.1	Notwithstanding any work programme submitted as part of its tender, the contractor shall provide the supervisor with a programme of implementation of tasks, broken down by activity and by month within 15 days of the signature of the contract. The contractor's work programme shall be submitted to the supervisor in the form of a gantt chart showing contractor’s detailed timeline, including details of critical path and milestones, both in MS Project and in PDF formats.

17.5	In the revised programme, the contractor shall provide information on additional resources to be deployed in order to complete the works within the time specified in the contract.

Article 19	Contractor’s drawings and execution studies

19.7	The manuals and as-built drawings shall be supplied in paper and electronic copy, into English and Macedonian language. The as-built drawings (Проект на изведена состојба) shall be prepared and certified by the licensed design company in accordance with Macedonian Law on Construction.

Article 20	Sufficiency of tender prices

Not applicable

Article 21	Exceptional risks

21.4	Not applicable

Article 24	Interference with traffic

24.1	Permits required from relevant national authorities shall be obtained by the contractor at his own expense. Such permits include inter alia permits for traffic diversion, route permits, permits for connection to public access roads etc. for the purpose establishment of the contractor’s operations on site.

24.2	The contractor in all time is obliged to ensure safe and continuous traffic flow, while providing all the necessary measures, equipment, traffic signs, and approval from the relevant authorities and plans for traffic regulation, in accordance with the relevant laws in force in the contracting authority’s country.

Article 27	Demolished materials

27.2	All materials, or all or part of articles obtained from the demolition work are the property of the contracting authority.

Article 29	Temporary works

29.2	Not applicable

Article 30	Soil studies

30.1	Not applicable

Article 32	Patents and licenses

32.1	Not applicable

Article 34	Period of implementation of tasks

34.1	The period of implementation of tasks is 12 (twelve) months from the commencement date. It is followed by 12 (twelve) months defects liability period.

Article 36	Delays in the implementation of tasks

36.1	The rate of liquidated damages for delays in the completion of works shall be 0.1% of the contract price for every day or part thereof which elapses between the end of the period of implementation of tasks and the actual date of completion, up to a maximum amount of 10 % of the contract price or, if the contract is subdivided into phases, 10 % of the price of the phase concerned.

Article 39	Work register

39.1	The contractor shall maintain construction diary (in Macedonian language: градежен дневник), in accordance with the applicable Law on Construction of the beneficiary country (Official Gazette of the RM, No. 70/2013 with all changes and additions up to date) and book of rules for construction diary and measurement book (Official Gazette of the RM, No. 26/2011).

The construction diary shall be kept in Macedonian language. This construction diary shall be made on daily basis and take the form of a bound document with an original and one carbon copy for each day. The original shall be filled out by the contractor, who shall sign it. The supervisor shall review it, add his comments and instructions (if any), sign it, and take one of the copies.

The  document  shall  be  permanently kept  at  the  site,  in  hard  copy  or  in  electronic  format (if applicable) in which as a minimum are included the following data: the weather conditions, interruptions of work owing to inclement weather, hours of work, number  and  type  of  workmen  employed  on  the  site,  materials  supplied,  equipment  in  use, equipment  not  in  working  order,  tests  carried  out  in  situ,  samples  dispatched,  unforeseen circumstances, safety, health and welfare of persons and damage to property, progress of the works, as well as orders given to the works Contractor.

39.2	The contractor shall maintain the measurement book (in Macedonian language: градежна книга) in accordance with the applicable Law on Construction (Official Gazette of the RM, No. 70/2013 with all changes and additions up to date) and Book of Rules for construction diary and measurement book (Official Gazette of the RM, No. 26/2011). It is a document which during the execution period is permanently managed and kept on the construction site in hard copy or in electronic format (if applicable) and in which are recorded the quantities of items executed by the contractor, checked, and approved by the supervisor.

Items in the measurement book should correspond to the items listed in the bill of quantities. The measurement book shall be kept in English and Macedonian language in one original (for the supervisor) and one copy (for the contractor). Approved and duly signed measurement book is integral part of interim Payment certificate.

Article 40	Origin and quality of works and materials

40.1	All goods purchased and materials under the contract may originate in any country.

For these purposes, ‘origin’ means the place where the goods are mined, grown, produced or manufactured and/or from which services are provided. The origin of the goods must be determined according to the EU Customs Code or the applicable international agreement.

When importing goods, any change in the specified origin must be pointed out to the project supervisor and approved by him.

40.2	The works and the objects, appliances, equipment or materials used in their construction must comply with:

(*)	the following specifications: technical specifications

(*)	the requirements of: design documentation

40.3	Preliminary technical acceptance is necessary and shall be subject of a request sent by the contractor to the supervisor. Prior to ordering, placement and/or instalment of materials the contractor shall provide catalogues, brochures, manufacturer’s certificates, technical data/specifications and samples (where appropriate) of material he proposed to build in, in the timely manner to the supervisor for the approval.

Article 41	Inspection and testing

41.3	The contractor shall give notice to the supervisor when any work is ready before it is covered up. The supervisor shall either carry out the examination; inspection and testing without unreasonable delay, or promptly give notice to the contractor that he does not intend to do so. In case the contractor fails to give notice, upon Supervisor’s request, he shall uncover the work reinstating and making good to the supervisor's satisfaction. All activity will be performed at the contractor’s cost, regardless of previous positive test results.

41.8	Inspection and testing shall be performed in accordance with the requirements of the applicable technical regulations and local legislations. All materials and equipment used are subject to inspection by the supervisor and/or his substitutes on arrival at site.

Where the methods of tests are not specified in the standards, or if there are options in the relevant standards, the contractor shall submit to the supervisor for approval the methods by which he proposes to conduct the tests.

Article 43	Ownership of plant and materials

43.2	All equipment, temporary structures, plant and materials on site owned by the contractor or by any company in which the contractor has a controlling interest for the duration of the execution of the works shall be vested in the contracting authority.

Article 44:	General principles for payments

44.1	Payments shall be made in euro. Anyhow, according to the "Law on Payment Operations" and to the "Law on Foreign Exchange Operations" of the Republic of North Macedonia, all payments made by the contracting authority to the contractors who are physical or legal persons established in the Republic of North Macedonia, shall be made in the national currency (MKD). The exchange rate applied for conversion of EUR in MKD for the payment of an invoice established in EUR, shall be the middle exchange rate of the National Bank applicable on the date of payment.

If invoices are submitted to the contracting authority, the contractor shall inform the European Commission thereof by sending a copy to the Delegation of the European Union in Skopje, address: Sv. ‘Kiril i Metodij’- No.52b, 1000 Skopje.

44.3	By derogation, pre-financing payment to the contractor for the lump-sum advance shall be made within 30 days. Other pre-financing payments to the contractor shall be made within 90 days. Interim payments to the contractor of the amounts due under each of the interim payment certificates approved by the supervisor shall be made within 90 days, and the final payment to the contractor of the amounts due after the final statement of account issued by the supervisor shall be made within 90 days.

Article 46	Pre-financing

46.1	Pre-financing might be granted to the contractor, at its request and before the first interim payment takes place, for operations connected with the implementation of the tasks.

46.2	The amount of the pre-financing shall be 10% of the original contract price.

The first-prefinancing payment shall not be subject to the receipt of an invoice and no invoice is required. In case the use of the electronic exchange system under Article 4.4 of the special conditions is not activated, the contractor must send an invoice for the pre-financing payment. Otherwise, the first-prefinancing payment shall not be subject to the receipt of an invoice and no invoice is required.

46.8	Repayment of the pre-financing shall take the form of deductions based on monthly claims.

- The flat-rate pre-financing (maximum of 10 %) shall be repaid by means of deductions from instalments and, if necessary, the balance due to the contractor. This repayment shall begin with the first instalment and be completed, at the very latest, by the time 80 % of the amount of the contract has been paid.

Repayment shall be made in the same currency as the pre-financing.

The amount to be deducted from each instalment shall be calculated using the following formula:

where:

R = the amount to be repaid

Va = the total amount of pre-financing

Vt = the initial contract amount

D = the amount of the instalment.

The result is rounded up to two decimal places.

- The pre-financing for plant, machinery and tools — and the pre-financing for other major prior outlays (20 % maximum) — shall be repaid by means of deductions from instalments and, if necessary, the balance due to the contractor. Repayment shall begin with the first instalment and end, at the very latest, by the time 90 % of the amount of the contract has been paid.

The amount to be deducted from each instalment shall be calculated using the following formula:

where:

R = the amount to be repaid

Va = the total amount of pre-financing

Vt = the initial contract amount

D = the amount of the instalment.

Article 47	Retention monies

47.1	The sum to be retained from interim payments to guarantee implementation of the contractor’s obligations during the defects liability period is 10 % of each instalment.

Article 48	Price revision

Not applicable

Article 49	Measurement

49.1	Apart from the amounts qualified as lump sums in the bill of quantities, this is a unit-price contract.

Article 50	Interim payments

50.1	The minimum amount of any Interim Payment Certificate shall be 50,000.00 EUR (before deduction of retained sum of 10%).

Article 51	Final statement of account

51.1	The contractor shall, submit to the supervisor a draft final statement of account when it applies for the final acceptance certificate. In order to enable the supervisor to prepare the final statement of account, the draft final statement of account is submitted with supporting documents showing in detail the value of the work done in accordance with the contract and all further sums which the contractor considers to be due to it under the contract.

51.2	Within 30 days from issuing the final acceptance certificate referred to in Article 62, the supervisor shall prepare and signed the final statement of account.

Article 60	Provisional acceptance

60.1	In complement to Article 60.1 of the general conditions, no provisional acceptance will be preceded unless all operating and maintenance manuals, as-built drawings, commercial warranties, and certificates of mechanical, electrical and all other engineering components necessary to put buildings/road infrastructure into the full operation, have been submitted by the contractor and approved by the supervisor.

Article 61	Defects liability

61.1	The defects liability period is defined as the period commencing on the date of provisional acceptance, during which the contractor is required to make good any defect in, or damage to, any part of the work which may appear or occur during this period as notify by the supervisor or the contracting authority. The rights and obligations of the parties with regard to this defects liability period are laid down in Article 61 of the general conditions.

61.6	In addition to the Defects Liability Period of twelve (12) months commencing from the date of Provisional Acceptance, the Contractor shall provide commercial warranty, in respect of all equipment and materials incorporated into the reconstructed and upgraded border crossing point. The duration of such warranties shall be as specified by the respective manufacturers, except the one specified in the Technical Specifications. Such warranties shall take effect on the date of Provisional Acceptance and shall remain valid independently of, and without prejudice to, the Defects Liability Period. The Contractor shall submit, no later than the date of Provisional Acceptance, copies of all original commercial warranty certificates. All obligations arising under these warranties, shall be performed at the Contractor’s sole cost. The Contractor shall remain fully responsible for the due enforcement of such warranties and for ensuring that all warranty terms and conditions are duly observed and complied with.

Article 68	Dispute settlement

68.4	Any dispute arising out of or relating to this contract which cannot be settled otherwise shall be referred to the exclusive jurisdiction of the courts of Republic of North Macedonia (Basic Civil Court – Skopje) in accordance with its national legislation.

Article 72	Data protection

For the purpose of Article 72 of the general conditions, for the part of the data transferred by the contracting authority to the European Commission:

- the controller for the processing of personal data carried out within the Commission is the head of contracts and finance unit R4 of DG Neighbourhood and Enlargement Negotiations

- the privacy statement is available at

https://wikis.ec.europa.eu/display/ExactExternalWiki/Annexes.

1.	Processing of personal data related to the implementation of the contract by the contracting authority takes place in accordance with the national legislation of the state of the contracting authority and with the provisions of the respective financing agreement.

2.	To the extent that the contract covers an action financed by the European Union, the Contracting Authority may share communications related to the implementation of the contract, with the European Commission. These exchanges shall be made to the Commission, solely for the purpose of allowing the latter to exercise its rights and obligations under the applicable legislative framework and under the financing agreement with the Partner country – contracting authority. The exchanges may involve transfers of personal data (such as names, contact details, signatures and CVs) of natural persons involved in the implementation of the contract (such as contractors, personnel, experts, trainees, subcontractors, insurers, guarantors, auditors and legal counsel). In cases where the contractor is processing personal data in the context of the implementation of the contract, he/she shall accordingly inform the data subjects of the possible transmission of their data to the Commission. When personal data is transmitted to the Commission, the latter processes them in accordance with Regulation (EU) 2018/1725 of the European Parliament and of the Council of 23 October 2018 on the protection of natural persons with regard to the processing of personal data by the Union institutions, bodies, offices and agencies and on the free movement of such data, and repealing Regulation (EC) No 45/2001 and Decision No 1247/2002/EC and as detailed in the specific privacy statement published at ePRAG.

* * *

OJ L 205 of 21.11.2018, p. 39.