ANNEX II: TERMS OF REFERENCE

1.	BACKGROUND INFORMATION	2

1.1.	Partner country	2

1.2.	Contracting authority	2

1.3.	Country background	2

1.4.	Current situation in the sector	2

1.5.	Related programmes and other donor activities	2

2.	OBJECTIVES & EXPECTED OUTPUTS	2

2.1.	Overall objective	2

2.2.	 Specific Objective(s)	3

2.3.	Expected outputs to be achieved by the contractor	3

3.	ASSUMPTIONS & RISKS	3

3.1.	Assumptions underlying the project	3

3.2.	Risks	3

4.	SCOPE OF THE WORK	3

4.1.	General	3

4.2.	Specific work	4

4.3.	Project management	4

5.	LOGISTICS AND TIMING	4

5.1.	Location	4

5.2.	Start date & period of implementation of tasks	4

6.	REQUIREMENTS	5

6.1.	Staff	5

6.2.	Office accommodation	7

6.3.	Facilities to be provided by the contractor	7

6.4.	Equipment	7

7.	REPORTS	7

7.1.	Reporting requirements	7

7.2.	Submission and approval of reports	8

8.	MONITORING AND EVALUATION	8

8.1.	Definition of indicators	8

8.2.	Special requirements	8

# BACKGROUND INFORMATION

## Partner country

Republic of North Macedonia

## Contracting authority

The Contracting Authority (CA) is the Ministry of Finance /Customs Administration of the Republic of North Macedonia (CARNM), Skopje

## Country background

The Government of the Republic of North Macedonia is committed to transpose EU Guidelines and Directives/Regulations (the EU acquis) with the aim of integrating within the European Union and becoming a full member of the European Union. The National Transport Strategy (NTS) demonstrates this ambition through the development of a sustainable transport sector that is harmonized with other strategic developments of the country; that disposes of an intermodal infrastructure fully integrated into the European TEN-T network; that is governed according to the principles of good governance respecting the universal right of “mobility” for all; and that is properly regulated in accordance with EU rules and regulations while incorporating international best practices for its further development.  Guided by the fundamental principle that transport is a service rather than an economic good, the NTS takes into account overall objectives for the economic and social development of the country, for considering the needs of future generations, and for preserving the environment. The National Transport Strategy therefore proposes activities and policy measures on a medium and long-term period to efficiently and effectively address the key challenge to improve the quality of transport infrastructures and operations.

The overall objective of the National Transport Strategy (2018-2030) is to develop a harmonised transport sector that is internationally compatible and integrated in the TEN-T system, that stimulates the economic and social development of the country, preserves the environment, and secures the needs of future generations. Some of the General Objectives of the Strategy are: Strengthen EU integration and promote regional cooperation and to contribute to the improvement of the economic sustainability at the national level. Regarding the infrastructure function the Strategy underlines the general specific objective: developing an integrated and multimodal infrastructure that is efficiently maintained and corresponds to the sector’s present and future capacity needs. More specific objectives are: to complete the SEETO/TeTC Core and Comprehensive Network passing through the national territory and upgrade the standards of the existing road and rail infrastructure sections to the modern technical and operational standards (Infrastructure function) and to reduce border crossing times and procedures and to improve the accessibility and quality of the national transport infrastructure and transport services.

The project proposal is submitted for financing under Policy objective 3 „A more connected Europe by enhancing mobility “, specific objective „Developing sustainable, climate resilient, intelligent and intermodal national, regional and local mobility, including improved access to TEN-T and cross- border mobility “. The common challenge of the programme area jointly tackling in our project is strengthening the regional connectivity and facilitating the increasing traffic of people by developing sustainable, climate resilient, intelligent and intermodal national, regional and local mobility, including improved access to TEN-T and cross- border mobility.

The need for strengthening the regional connectivity and to facilitate the increasing traffic of people and goods between Bulgaria and North Macedonia has since long been on the agenda. The regional consultations in 2019 have clearly identified the BCCP Strumyani – Berovo as an investment of strategic importance to be supported by the Interreg VI-A IPA Bulgaria-North Macedonia programme, taking into account the gradual expansion of the socio-economic interlinkages between the two countries due to positive prospects of the EU enlargement. On 14 June 1999 in Skopje, an agreement between the Government of the Macedonia and the Government of Bulgaria for opening new international road Border Crossing Check Points (BCCP) Strumyani – Berovo and Simitli – Pehchevo was signed.

Having a new BCCP built and operated on both sides of the border the expected changes will contribute to increasing the traffic of people and goods between the two countries; strengthening communication links between the two countries and improving and extending access to core TEN-T, including the connection with Corridors IV and VIII, which is to improve regional connectivity and boost the economic growth of the programme area.

The project output is BCCP facility constructed for the Bulgarian part and BCCP reconstructed /upgraded on the part of the Republic of North Macedonia. Main target groups who will benefit from the project are the residents, visitors, and businesses in the CBC area. А functioning BCCP requires the infrastructures on both sides of the border to be built and fully put into operation at the same time. Applying a strong cross-border partnership approach is the only possible one to ensure mutual performance and completion of project activities by both partners for successfully achieving the set project objective.

The project will also contribute to the EU external policy by adhering to most up-to-date standards in safeguarding security and border control by establishment of new sustainable climate resilient, intelligent, and intermodal national, regional and local mobility infrastructure to strengthening the regional connectivity and support business activities, including improved access to TEN-T and other important connections.

The Customs Administration is a state administration authority within the Ministry of Finance with a status of a separate legal entity. The Customs Administration carries out its powers throughout the entire territory of the country. It carries out the activities that are under its competence in accordance with the Law on Customs Administration, the Customs Law, the Customs Tariff Law, the Law on Customs Measures for Protection of Intellectual Property Rights, the Law on Excises, the Law on Tax Procedures and other laws governing the importation, exportation and transit of goods, as well as for the performance of all other activities that are vested under its competence with other laws.

The main responsibilities of the Customs Administration are the following:

- To conduct customs supervision;

- To conduct customs control;

- Customs clearance of goods;

- To conduct customs control, investigation and intelligence measures for the purpose of prevention, detection and investigation of customs offences and crimes;

- To initiate a procedure for customs and other offences, as well as for crimes determined by law and to collect mandatory fines;

- To calculate and collect or repay the import and export duties, taxes and other public levies on importation, exportation or transit of goods, as well as to conduct forcible collection of the above in accordance with law;

- To conduct the customs-administrative procedure in first degree;

- To monitor and control movements of excise goods;

- To conduct the control of the entering and exiting of cash in domestic and foreign currencies, cheques and monetary gold;

- To conduct the control of the importation, exportation and transit of goods for which special measures are prescribed in the interest of security and public morality, protection of people’s health and lives, animals and plants, protection of the living environment, protection of items of temporary protection or cultural heritage or natural rarities, protection of copyright and other related rights and industrial property rights, as well as other measures of commercial policy prescribed by law;

- To organise the customs information system and provide data on imports and exports for statistical purposes;

- To organise and conduct control of the professional liability of the employees;

- To draft legislation in the area of Customs competence;

- To organise and carry out training, testing of the knowledge and professional skills of Customs officers, as well as human resource management;

- To give expert assistance for the application of the customs regulations for the purpose of which it organises seminars and public platforms with the right for compensation;

- To conduct storage and safe-keeping of goods, as well as procedure of sale of confiscated, abandoned or discovered goods;

- To carry out monitoring of customs goods with compensation of costs;

- To conduct chemical-technological examination of goods with compensation of costs;

- To cooperate with other state authorities;

- To cooperate with foreign customs administrations and international organisations;

- To exercise other powers prescribed by the Law on Customs Administration and other laws;

- Management and maintenance of the premises at the road Border Crossing Points.

## Current situation in the sector

CARNM assumed the responsibility for management and maintenance of the premises at the road Border Crossing Check Points (Amendments of the Law on the Customs Administration published in the “Official Gazette” No. 103/08 of 19 August 2008) cross the territory of the Republic of North Macedonia in 2008. Since that time enabled CARNM took over the management, administration and maintenance of the premises located at the road Border Crossing Check Points.

Regarding its role in managing the border crossing facilities, CARNM ensures allocation of appropriate funds for maintenance on a yearly basis. The CARNM has committed and will continue to commit in the future appropriate funding (operation and maintenance) to maintain the border crossing facilities established under the project.

Road Border Crossing Checking point Klepalo

The enhanced EU enlargement process has called on the Republic of Bulgaria and the Republic of North Macedonia to rise to the challenge of facilitating the annually increasing traffic of freight and movement of people between the two countries. The need for opening a new border crossing checkpoint BCCP between the two countries has been recognized back in 1999 when the Republic of Bulgaria and the Republic of North Macedonia have signed a Bilateral Agreement for establishment of a new BCCP at the village of Klepalo connecting the municipalities of Strumyani (Republic of Bulgaria) and Berovo (Republic of North Macedonia).The new BCCP will facilitate the flows of people and services, between the neighbouring municipalities areas and wider in the region.  The BCCP Klepalo aims to enhance regional connectivity and stimulate the economic growth on both sides within the CBC area.

The BCCP Klepalo is located at road P524 that passes by the Berovo Lake. This strategic location holds significance as it is poised to influence local rural tourism activities positively. Also, it would create the potential to attract a greater number of tourists to the region, fostering growth in both North Macedonia and Bulgaria.

At present on site there are several facilities, built in the 1990’s, located on the Multi-Lane Zone. There are two entry (inbound) and two exit (outbound) lanes with the possibility of expansion. The administrative building is placed on the exit side, 7 meters from the first lane. The canopy covers all lanes and the aboveground weighbridge for heavy vehicles. There are five cabins for customs and passport control. Other facilities include a 50 ton electronic aboveground weighbridge, one channel for inspecting heavy vehicles, one 10 meter high flagpole on the exit side, 5 barriers (one for each of the exit and entry lanes one at the scale, a vehicle disinfection pit on the entry side, canine house, transformer (electrical), public toilet, fountain and a tap, inspection rooms, parking, as well as places for duty-free shop and customs agents.

The administrative building - has two integral but functionally divided units –for the Ministry of the Interior and the Customs Administration. The detailed description of the lay-out of the building will be shared to the contractor if needed. Adjacent to the building there is a garage equipped electromechanical lift for inspection of passenger motor vehicles.

## Related programmes and other donor activities

The partner has the necessary experience, knowledge and capacity to carry out the full range of project actions. CARNM has experience in European projects as follows:

- Extension and upgrading the customs clearance and inspection facilities of the road BCCP Tabanovce – IPA I (2014-2020). The Project scope comprises of: extension of the existing cargo customs terminal along with new access road, new customs clearance building with support services, inspection facilities for trucks and a warehouse, external electrical works, water supply, firefighting, storm water and sewerage network with WWTP, horizontal and vertical traffic signalization and fence off the terminal and construction of two new lanes for trucks on exit side 1. Initiated in 2016 and completed in 2018, the new customs terminal at the Tabanovce was put into use, and the crossing was expanded with two new exit lanes.

- Upgrade of the customs clearance and inspection facilities at the road BCCP Kjafasan and supervision of works IPA I (2014-2020) – In 2017 at the BCCP of Corridor VIII with Albania a Project for upgrade of the BCCP Kjafasan took place. The facilitation of cross border procedures and enforcement of the legislation through the upgrade of the customs clearance and inspection facilities, thus enabling better services to the benefit of the economic operators to move their goods faster across the border, and enhanced protection of the country and the society was the overall objective of the intervention. More specifically a construction of a new import-export customs terminal of 9,500 m2, access roads, facilities for clearance and other inspection authorities; reconstruction of the existing facilities were completed and put into operation in 2019.

- Development of Border Infrastructure between Greece and North Macedonia (BORDER.IN) , IPA I CBC  Program (2007-2013). This project aims to support the customs facilities in Doirani (Greece) and Bogorodica (MKD), as well as their special operations, speeding up customs clearance of goods, processing of passengers, and prevention of smuggling. The modernization of the customs services in both countries will primarily be facilitated by infrastructure development. The key outcomes of the project are the renovations of the customs offices in Doirani and the administrative building in Bogorodica BCCP. The facilities were put in operation in 2018.

- „We Cross Borders “, project for cross border cooperation with Greece (CBC IPA Programme 2014-2020). The modernization and upgrade of the BCCPs Bogorodica and Dojran, will contribute to greater functionality, faster traffic flow and increased quality of services for employees and passengers, as users of border crossing points. The outcome is modernized border crossing points Bogorodica and build-in weighbridge for trucks at exit from the country, provided a new electro-mechanical lift for motor vehicles in the garage for detailed inspection of passenger motor vehicles. The project is still ongoing.

# OBJECTIVES & EXPECTED OUTPUTS

## Overall objective

The overall objective (Impact)to which this action contributes is:

To provide support in successful completion of the Project for “Establishment of a new Border Crossing Check Point “Klepalo” between the Republic of North Macedonia and the Republic of Bulgaria”.

## Specific objective(s)

The specific objective of this contract is as follows:

Preparation of the Tender Documentation for different types of contracts defined in the Procurement Plan and support to the Contracting authority in respect to Practical guide on contract procedures for European Union external action (PRAG) related to the implementation of the Project the “Establishment of a new Border Crossing Check Point (BCCP) Strumyani – Berovo to be financed under Interreg VI-A Programme Bulgaria-North Macedonia 2021 – 2027”

The expected outputs of this contract are as follows:

- Prepared Tender Dossier for engaging of the second Procurement control observer for supporting the Project "Establishing of a new border cross check point (BCCP) Strumyani - Berovo (Klepalo) between Bulgaria and North Macedonia", accepted by the Customs Administration. The Tender Dossier should be prepared according to the latest version of PRAG following the simplified procedure. In addition, supporting the Contracting Authority during the tendering procedure (eg. Drafting the answers to the questions from the tenderers, advising the Contracting Authority about the procedure for preparation and publication of Cancellation Notice or Corrigendum etc).If there is a need the procedure to be re-launched (once or several times), the expert is expected to provide support to the Contracting Authority for each subsequent launch up until signature of the Contract/ decision of the Contracting Authority that upon the Cancellation the tender will not be re-launched.

- Prepared Tender Dossier for engaging of the first civil works engineer/ architect that will support the Project "Establishing of a new border cross check point (BCCP) Strumyani - Berovo (Klepalo) between Bulgaria and North Macedonia", accepted by the Customs Administration. The Tender Dossier should be prepared according to the latest version of PRAG following the simplified procedure. In addition, supporting the Contracting Authority during the tendering procedure (eg. Drafting the answers to the questions from the tenderers, advising the Contracting Authority about the procedure for preparation and publication of Cancellation Notice or Corrigendum etc).If there is a need the procedure to be re-launched (once or several times), the expert is expected to provide support to the Contracting Authority for each subsequent launch up until signature of the Contract/ decision of the Contracting Authority that upon the Cancellation the tender will not be re-launched.

- Prepared Tender Dossier for engaging of the second civil works engineer/ architect that will support the Project "Establishing of a new border cross check point (BCCP) Strumyani - Berovo (Klepalo) between Bulgaria and North Macedonia", accepted by the Customs Administration. The Tender Dossier should be prepared according to the latest version of PRAG following the simplified procedure. In addition, supporting the Contracting Authority during the tendering procedure (eg. Drafting the answers to the questions from the tenderers, advising the Contracting Authority about the procedure for preparation and publication of Cancellation Notice or Corrigendum etc).If there is a need the procedure to be re-launched (once or several times), the expert is expected to provide support to the Contracting Authority for each subsequent launch up until signature of the Contract/ decision of the Contracting Authority that upon the Cancellation the tender will not be re-launched.

- Prepared Tender Dossier for engaging of the Technical Project Coordinator and Communication Officer that will support the Project "Establishing of a new border cross check point (BCCP) Strumyani - Berovo (Klepalo) between Bulgaria and North Macedonia", accepted by the Customs Administration. The Tender Dossier should be prepared according to the latest version of PRAG following the simplified procedure. In addition, supporting the Contracting Authority during the tendering procedure (eg. Drafting the answers to the questions from the tenderers, advising the Contracting Authority about the procedure for preparation and publication of Cancellation Notice or Corrigendum etc).If there is a need the procedure to be re-launched (once or several times), the expert is expected to provide support to the Contracting Authority for each subsequent launch up until signature of the Contract/ decision of the Contracting Authority that upon the Cancellation the tender will not be re-launched.

- Prepared Tender Dossier for implementing Communication and Visibility activities that will support the Project "Establishing of a new border cross check point (BCCP) Strumyani - Berovo (Klepalo) between Bulgaria and North Macedonia", accepted by the Customs Administration. The Tender Dossier should be prepared according to the latest version of PRAG following the simplified procedure. In addition, supporting the Contracting Authority during the tendering procedure (eg. Drafting the answers to the questions from the tenderers, advising the Contracting Authority about the procedure for preparation and publication of Cancellation Notice or Corrigendum etc). If there is a need the procedure to be re-launched (once or several times), the expert is expected to provide support to the Contracting Authority for each subsequent launch up until signature of the Contract/ decision of the Contracting Authority that upon the Cancellation the tender will not be re-launched.

- Prepared Tender Dossier for Technical Assistance for preparation of the Design documentation including Designer’s Supervision during Construction as support to the Project "Establishing of a new border cross check point (BCCP) Strumyani - Berovo (Klepalo) between Bulgaria and North Macedonia", accepted by the Customs Administration. The Tender Dossier should be prepared according to the latest version of PRAG following the simplified procedure. In addition, supporting the Contracting Authority during the tendering procedure (eg. Drafting the answers to the questions from the tenderers, advising the Contracting Authority about the procedure for preparation and publication of Cancellation Notice or Corrigendum etc). If there is a need the procedure to be re-launched (once or several times), the expert is expected to provide support to the Contracting Authority for each subsequent launch up until signature of the Contract/ decision of the Contracting Authority that upon the Cancellation the tender will not be re-launched.

- Prepared Tender Dossier for Technical Assistance for Urban Planning and Design Review as support to the Project "Establishing of a new border cross check point (BCCP) Strumyani - Berovo (Klepalo) between Bulgaria and North Macedonia", accepted by the Customs Administration. The Tender Dossier should be prepared according to the latest version of PRAG following the simplified procedure. In addition, supporting the Contracting Authority during the tendering procedure (eg. Drafting the answers to the questions from the tenderers, advising the Contracting Authority about the procedure for preparation and publication of Cancellation Notice or Corrigendum etc). If there is a need the procedure to be re-launched (once or several times), the expert is expected to provide support to the Contracting Authority for each subsequent launch up until signature of the Contract/ decision of the Contracting Authority that upon the Cancellation the tender will not be re-launched.

- Prepared Tender Dossier for engaging of the civil engineer No. 3 that will support the Project "Establishing of a new border cross check point (BCCP) Strumyani - Berovo (Klepalo) between Bulgaria and North Macedonia", accepted by the Customs Administration. The Tender Dossier should be prepared according to the latest version of PRAG following the simplified procedure. In addition, supporting the Contracting Authority during the tendering procedure (eg. Drafting the answers to the questions from the tenderers, advising the Contracting Authority about the procedure for preparation and publication of Cancellation Notice or Corrigendum etc). If there is a need the procedure to be re-launched (once or several times), the expert is expected to provide support to the Contracting Authority for each subsequent launch up until signature of the Contract/ decision of the Contracting Authority that upon the Cancellation the tender will not be re-launched.

- Prepared Tender Dossier for engaging of the civil engineer No.4 that will support the Project "Establishing of a new border cross check point (BCCP) Strumyani - Berovo (Klepalo) between Bulgaria and North Macedonia", accepted by the Customs Administration. The Tender Dossier should be prepared according to the latest version of PRAG following the simplified procedure. In addition, supporting the Contracting Authority during the tendering procedure (eg. Drafting the answers to the questions from the tenderers, advising the Contracting Authority about the procedure for preparation and publication of Cancellation Notice or Corrigendum etc). If there is a need the procedure to be re-launched (once or several times), the expert is expected to provide support to the Contracting Authority for each subsequent launch up until signature of the Contract/ decision of the Contracting Authority that upon the Cancellation the tender will not be re-launched.

- Prepared Tender Dossier for Supervision of the Work Contract  that will support the Project "Establishing of a new border cross check point (BCCP) Strumyani - Berovo (Klepalo) between Bulgaria and North Macedonia", accepted by the Customs Administration. The Tender Dossier should be prepared according to the latest version of PRAG following the simplified procedure. In addition, supporting the Contracting Authority during the tendering procedure (eg. Drafting the answers to the questions from the tenderers, advising the Contracting Authority about the procedure for preparation and publication of Cancellation Notice or Corrigendum etc). If there is a need the procedure to be re-launched (once or several times), the expert is expected to provide support to the Contracting Authority for each subsequent launch up until signature of the Contract/ decision of the Contracting Authority that upon the Cancellation the tender will not be re-launched.

- Report about the support/ consultations provided during the implementation of the above mentioned contracts related to PRAG, if needed

The timelines for the delivery of the outputs should be as follows:

| no. | Tender Dossier | Timeline |
| --- | --- | --- |
| 1 | Tender Dossier for engaging the second Observer | March 2026 |
| 2 | Tender Dossier for engaging the first Civil Engineer/ Architect | June 2024 |
| 3‍ | Tender Dossier for engaging the second Civil Engineer/ Architect | June 2024 |
| ‍4 | Tender Dossier for engaging the Project Coordinator and Visibility Officer | June 2024 |
| ‍5 | Tender Dossier for engaging the company for visibility activities | June 2024 |
| 6‍ | Tender Dosser for preparation of the Design | August 2024 |
| ‍7 | Tender Dossier for Design Review | November 2024 |
| 8‍ | Tender Dossier for engaging the first Civil Engineer | March 2026 |
| ‍9 | Tender Dossier for engaging the first Civil Engineer | March 2026 |
| 10‍ | Tender Dossier for Supervision of the Works Contract | April 2026 |

# ASSUMPTIONS & RISKS

## Assumptions underlying the project

The encountered assumptions behind the Project, matter of interest of these Terms of Reference are listed as follows:

- Excellent, timely and smooth communication and cooperation between all involved relevant stakeholders and counterparts.

- Support and commitment of all relevant governmental institutions and of all international stakeholders;

- Stable political and social environment;

- Adequate human and financial resources are made available to ensure proper execution of the Service Contract;

- The design, technical specifications and drawings are adequate;

- National budget resources available;

- The contracts are managed correctly.

## Risks

The Contractor shall ensure that risks are identified, recorded and regularly submitted to the Contracting Authority for consideration. A risk management cycle must be included in the Annex III - Organisation and Methodology of the Tender and further developed in the Inception Report, clearly specifying who, how and when will deal with risks and take the necessary decisions at different management levels.

The following are key risks to be taken into account:

- Risks occur in case the assumptions listed above (Section 3.1) are not met during the project preparation and implementation;

- Lack of support staff needed for project realisation;

# SCOPE OF THE WORK

## General

### Description of the assignment

In the frame of this Project, the Customs Administration in the capacity of Partner 2 shall implement several different types of contracts in order to achieve the Project objective. Regarding the types of the contracts, in the Application Form as well as in the Procurement Plan are envisaged works contracts, supply contracts, service contracts and few service contracts that should be signed with the individual experts that would support the Customs Administration in implementing the project activities.

Regarding the rules that should be followed during the implementation of these contracts, the Application Form clearly states that the PRAG rules (A Practical Guide to Contract Procedure for European Union External Actions) shall be followed during the implementation i.e. depending of the threshold of the contract a particular PRAG procedure will be followed.

The procurement expert will provide its advisory services in the tendering procedures for all of the envisaged contracts listed under Section 2.3 - Expected outputs to be achieved by the contractor of this ToR. The expert will also provide continuous support to Contracting authority during its assignment.

Specifically, the Customs Administration will engage a Procurement expert in accordance with PRAG rules. This expert will provide advisory support to the Project Management Team by preparing necessary tender documentation for various contract types outlined in the Procurement Plan, aligning with the latest version of PRAG.

Geographical area to be covered:

The main activities of the project will be implemented in Skopje, Republic of North Macedonia as the Customs Administration HQ is located in Skopje.

### Target groups

The Customs Administration of the Republic of North Macedonia is the Final Beneficiary of this project. On wider aspect the local population will directly benefit from this action, as it will facilitate the transport and border crossing between the two countries.

Specific work

- Initial review/ assessment of the documentation that will be provided by the Customs Administration in order to produce the tender documentation with sufficient quality

- Ensure timely completion of the Tender Dossiers that are listed under Section 2.3 - Expected outputs to be achieved by the contractor of this ToR I.e the delivery of the Tender Dossier to be in line with the timelines set in the Procurement Plan

-  Ensure that the Tender Dossiers that are listed under Section 2.3 - Expected outputs to be achieved by the contractor of this ToR are delivered in accordance with the EU PRAG rules

- The contractor will support the Customs Administration during the tendering procedures for the contracts listed Section 2.3 - Expected outputs to be achieved by the contractor of this ToR (support in drafting the answers to the questions from the tenderers, drafting Corrigenda, Cancellation Notice etc.

- Providing support during the implementation of the contracts in relation to PRAG, if needed.

4.3 Project management

### 4.3.1 Responsible body

### The Contracting Authority will be the Customs Administration of the Republic of North Macedonia and will be responsible for all administrative and procedural aspects of the tendering process, contracting matters and financial management, including payment of project activities.

### 4.3.2 Management structure

The Contractor shall work in close cooperation with the nominated staff of the Contracting Authority.

The prepared outputs shall be accepted by the Contracting Authority.

### 4.3.3. Facilities to be provided by the contracting authority and/or other parties

The Contracting Authority shall supply the Contractor promptly with any useful information and/ or documentation which may be relevant to the performance of the Contract.

# LOGISTICS AND TIMING

## Location

The main activities of the project will be implemented remotely or in Skopje, Republic of North Macedonia as the Customs Administration HQ is located in Skopje.

## Start date & period of implementation of tasks

The intended start date is May 2024 and the period of implementation of the contract will be 42 months from this date. Please see Articles 19.1 and 19.2 of the special conditions for the actual start date and period of implementation.

## Staff

Note that civil servants and other staff of the public administration of the partner country, or of international/regional organisations based in the country, shall only be approved to work as experts if well justified. The justification should be submitted with the tender and shall include information on the added value the expert will bring as well as proof that the expert is seconded or on personal leave.

### Other experts, support staff & backstopping

N/A

## Office accommodation

Office accommodation for each expert working on the contract is to be provided by the contractor.

## Facilities to be provided by the contractor

The contractor shall ensure that experts are adequately supported and equipped. In particular it must ensure that there is sufficient administrative, secretarial and interpreting provision to enable experts to concentrate on their primary responsibilities. It must also transfer funds as necessary to support their work under the contract and to ensure that its employees are paid regularly and in a timely fashion. The contractor is responsible to ensure all necessary supplies, documentation, logistical support etc for the success of the contract. Please note that global price contract do not entail reimbursable/incidental expenditure.

## Equipment

No equipment is to be purchased on behalf of the contracting authority / partner country as part of this service contract or transferred to the contracting authority / partner country at the end of this contract. Any equipment related to this contract which is to be acquired by the partner country must be purchased by means of a separate supply tender procedure.

# REPORTS

## Reporting requirements

The contractor will submit the following reports in English language in one original and one (copy:

- Inception Report of maximum 12 pages to be produced after one week, from the start of implementation. In the report the contractor shall describe e.g. initial findings, progress in collecting data, any difficulties encountered or expected in addition to the work programme and staff travel. The contractor should proceed with his/her work unless the contracting authority sends comments on the inception report.

- Interim Progress reports:

- - The first progress report is to be submitted to the contracting authority 8 (eight) months after the beginning of the assignment,

- - The second progress report is to be submitted to the contracting authority 20 (twenty) months after the beginning of the assignment,

- - The third progress report is to be submitted to the contracting authority 32 (thirty two) months after the beginning of the assignment,

- Draft final report of maximum 20 pages (main text, excluding annexes). This report shall be submitted no later than one month before the end of the period of implementation of tasks.

- Final report with the same specifications as the draft final report, incorporating any comments received from the parties on the draft report. The deadline for sending the final report is 15 days after receipt of comments on the draft final report. The report shall contain a sufficiently detailed description of the different options to support an informed decision on all previously approved project results.>. The detailed analyses underpinning the recommendations will be presented in annexes to the main report. The final report must be provided along with the corresponding invoice.

Submission and approval of reports

The report referred to above must be submitted to the project manager identified in the contract. The project manager is responsible for approving the reports.

The reports should be submitted in English language.

# MONITORING AND EVALUATION

## Definition of indicators

Suitable and objectively quantifiable indicators will be proposed in the technical offer, reviewed during the Inception phase in consultation with and confirmed by the Contracting Authority, as part of the process of approval of the Inception Report.

Indicators to be proposed in the offer will be based on required outputs and may take the nature of: descriptive indicators; performance indicators; qualitative indicators; quantitative indicators etc.:

The following indicators shall confirm the successful achievement of the project results:

-	Timely completion of the Tender Dossier for the above mention contract,

-        Sufficient quality of the Tender Dossier for the above mentioned contracts, that will be accepted by the Contracting Authority;

-	Timely launch of the tender procedure for the above mention contracts;

-         Timely completion of the tender procedure for the above mentioned contracts.

## Special requirements

In accordance with Article 2.5.4 of the PRAG, the firm or expert participating in the preparation of a project (ToR/TD/Technical Specification) must be excluded from participating in the tender procedure as it will constitute a conflict of interest. Furthermore, at the end of assignment, the expert representing the Contractor shall sign a Declaration of Objectivity and Confidentiality concerning the non-dissemination of information concerning the outputs of this contract to any other person or company, to avoid creating unfair advantages in the tender process.